Lucas Coppock

SNHU

CS-250

Professor Iles

ChadaTech initiated a pilot transition from a waterfall development model to a Scrum-Agile framework during the development of the SNHU Travel application. The purpose of this pilot was to evaluate whether Scrum could improve collaboration, adaptability, and product quality while fostering a stronger team culture. Acting in the role of Scrum Master, I facilitated Scrum events and supported the team in adopting Agile practices. This Sprint Review and Retrospective evaluates team performance, communication, workflow efficiency, and the effectiveness of the Scrum framework.

The Product Owner maintained and prioritized the product backlog to ensure the application aligned with SNHU Travel’s business goals. For example, the Product Owner prioritized features such as travel package filtering and a simplified booking interface to improve user experience.

As Scrum Master, I facilitated daily standups, sprint planning, and retrospectives while removing obstacles that could delay progress. When integration delays occurred, I coordinated team discussions to resolve blockers quickly.

The Development Team collaborated to design, build, and test the application. Developers worked closely with testers to ensure booking functionality met acceptance criteria and performed reliably.

These clearly defined responsibilities improved accountability, collaboration, and overall productivity.

The Scrum framework supported the successful completion of user stories by organizing work into manageable sprint increments. User stories such as:

- As a traveler, I want to filter adventure packages so I can find trips that match my interests.

- As a customer, I want an easy booking process so I can complete reservations quickly.

were completed through backlog prioritization, sprint planning, and continuous testing. Daily standups ensured progress transparency, while sprint reviews confirmed that completed features met stakeholder expectations.

During development, stakeholder feedback required adjustments to the booking interface. Rather than disrupting the project timeline, the Scrum framework allowed the team to reprioritize backlog items and implement changes in subsequent sprints. This flexibility prevented wasted work and ensured the product evolved according to user needs.

Effective communication was essential to the team’s success. Daily standups allowed team members to share progress, identify blockers, and coordinate work. Sprint reviews enabled stakeholders to provide immediate feedback on features, improving usability and alignment with business goals. Additionally, shared task boards and messaging tools provided transparency and encouraged rapid problem solving. These communication practices promoted collaboration, accountability, and team cohesion.

Organizational Tools and Scrum Events

Several Scrum tools and events improved workflow organization and team efficiency. The product backlog and sprint backlog helped prioritize tasks and track progress. Sprint planning ensured realistic goals and balanced workloads. Daily standups increased transparency and accountability. Sprint reviews enabled stakeholder feedback, while retrospectives encouraged continuous improvement. Visual task boards further enhanced workflow visibility and coordination.

The Scrum framework improved collaboration, enabled rapid adaptation to change, and allowed continuous stakeholder feedback. Incremental delivery ensured functional features were available early and improved overall product quality.

Cons of the Scrum-Agile Approach

Scrum requires strong communication and team discipline. Frequent meetings can be time-consuming, and changing priorities may create short-term uncertainty.

The Scrum-Agile approach was well suited for the SNHU Travel project because requirements evolved and usability feedback was essential. Scrum enabled rapid adaptation and continuous improvement. A traditional waterfall model would have delayed feedback until late in development, increasing the risk of costly redesigns.

The Scrum pilot demonstrated that Agile practices enhance collaboration, flexibility, and product quality. The team successfully delivered functional features while adapting to evolving stakeholder needs. Based on this experience, expanding Scrum adoption across ChadaTech could improve efficiency, communication, and customer satisfaction.